SUPREMA — TASK MANAGEMENT PLATFORM

QA / Software-Testing Day Report — Day 14 of 15 (Delivery Roadmap)

| Item | Detail |
| --- | --- |
| Project | Suprema — Task Management SaaS |
| Report date | 13 October 2026 |
| Roadmap phase | Day 14 / 15 — Quality assurance & testing (completed) |
| Automated test suite | 112 tests · 7 suites · all passing · clean exit (~2 minute run) |
| Manual / browser-based checks | Lighthouse, security headers, mobile responsive sweep (real browser, real logins) |
| Blockers | None |
| Overall status | APP PASSED — feature-complete; remaining work is deployment + demo video (Day 15) |

# 1. Executive Summary

Day 14 was the testing and quality-assurance phase of the 15-day delivery roadmap. The platform is feature-complete (Days 1–13): custom Google sign-in, role-based access for staff and members, workspaces, projects, tasks with time tracking, boards, calendar, analytics, teams, lead inbox, changelog manager, platform oversight, self-service password recovery, and a full user/access management module — backed by a permanent automated test suite and a suite of written guides.

Testing carried out on this day covered: automated backend tests (112 tests / 7 suites), a security audit (headers, injection, CORS, secret scanning), an accessibility audit that raised Lighthouse Accessibility from 88 to 100 and SEO from 83 to 100, and a mobile-responsive sweep of every page — measured in a real browser at widths from 320 px to 1440 px, including every dashboard page logged in as both a super-admin and a member. In total, 13 real defects were found and fixed during the day; each fix was re-verified afterwards.

VERDICT: PASS — zero blockers, zero known layout breakage, zero high-severity security findings.

# 2. How Testing Was Performed Safely

- All automated tests run against an isolated database (suprema_test) on the same managed MySQL server — production data is never touched.

- SMTP is stubbed in the test environment, so no real e-mails are ever sent by the password-reset or OTP flows during tests.

- Google sign-in is tested with mocked google-auth-library and mocked network responses — no real Google accounts or quotas are used.

- Rate limiters are bypassed under the test environment so tests exercise the application logic rather than the limiter itself.

- The database schema is rebuilt and seeded automatically before each test run (migrations are awaited before assertions begin).

- Dashboard responsiveness was measured by running the app against the isolated database and logging in with seeded accounts (super_admin and member) in a real browser.

# 3. Automated Test Suite — 112 Tests, All Passing

The permanent suite (npm test) runs headlessly and is designed to catch regressions on every future change. It is composed of the following suites:

| Suite file | What it verifies | Tests |
| --- | --- | --- |
| smoke.test.js | Server boot, health endpoint, database connectivity, core public endpoints | part of 112 |
| authorization.test.js | Role-based access: staff-only routes rejected for members, member routes protected | part of 112 |
| password-reset.test.js | Forgot-password → token → reset flow, rate limiting, invalid/expired token rejection | part of 112 |
| changelog.test.js | Changelog manager create/read/update/delete, ordering, UTC date round-trip handling | part of 112 |
| leads.test.js | Lead inbox submissions, admin list/update/export | part of 112 |
| google-signin.test.js | All Google sign-in guarantees (21 focused assertions) | 21 |
| security.test.js | Security headers, error-handler leakage, SQL injection, malformed JSON, forged JWT, CORS | 17 |

### 3.1 Google sign-in guarantees under test

- A brand-new Google account is ALWAYS created as member — even if the Google payload claims role: super_admin. Staff roles can never be granted through Google.

- Existing accounts never have their role rewritten on a later Google sign-in.

- Unverified e-mail addresses are refused without creating an account.

- Google-only accounts cannot be logged into with a password (accounts are marked with a !google- hash marker).

- JWT-credential and opaque-access-token sign-in paths each use their own verification logic.

- Suspended accounts are refused (403).

- Avatars supplied by Google never overwrite an existing uploaded avatar; e-mails are stored lowercased.

- Missing GOOGLE_CLIENT_ID configuration returns a clean 503 instead of a crash.

### 3.2 Security audit under test

- Helmet defaults verified live (HSTS, CSP, X-Content-Type-Options: nosniff, X-Frame-Options: SAMEORIGIN, no X-Powered-By).

- Error handler does not leak stack traces or internals to clients.

- SQL-injection probes rejected; malformed JSON handled without crashing.

- Forged/invalid JWTs rejected.

- CORS verified for both preflight and actual requests (loopback wildcard only in development).

- Static scan of 38 server files: 0 hardcoded secrets, .env not tracked in git. The single interpolated SQL statement found was reviewed and confirmed safe (only developer-chosen column names are interpolated; values use prepared statements).

# 4. Accessibility & SEO (Lighthouse)

| Metric | Before | After |
| --- | --- | --- |
| Accessibility | 88 / 100 | 100 / 100 |
| SEO | 83 / 100 | 100 / 100 |
| Best Practices | 100 / 100 | 100 / 100 |
| Failures | several | zero |

- robots.txt created (previously missing — crawlers were receiving the single-page-app fallback HTML).

- Icon-only FAQ expand buttons given aria-label and aria-expanded.

- Pricing toggle given role="switch", aria-checked and aria-label.

- Heading-order fixes: decorative hero cards h4→p; footer column headings h4→h3.

- Contrast sweep: small text previously at 4.0:1 or lower (worst 1.34:1) on near-black backgrounds was raised to pass WCAG AA 4.5:1 (zinc-400).

- Avatar initials moved to bg-blue-600 / bg-purple-600 so white text passes contrast.

# 5. Mobile Responsiveness (Real-Browser Measurement)

Media queries were exercised by loading each page inside a container of controlled width (the page responds to the container width), which allows precise overflow measurement at any viewport size.

| Scope | Combinations | Horizontal overflow | Elements past the visible edge | Result |
| --- | --- | --- | --- | --- |
| Public pages (8 pages: home, login, admin login, register, and marketing sections) | 8 pages × 9 widths (320–1440 px) = 72 | 0 | 0 | PASS |
| Dashboard (14 routes, logged in as super_admin AND member) | 14 routes × 4 widths (320/375/768/1440) = 56 | 0 | 0 | PASS |

- Wide data tables verified with real rows: the task list (7 columns) measures 671 px wide at a 320 px viewport and scrolls horizontally inside its overflow-x:auto container — nothing is clipped.

- Teams and Analytics tables verified scrolling in the same way.

- Dashboard sidebar verified correctly off-canvas on mobile and revealed by a drawer.

- All secondary tap targets inside the dashboard were raised to touch-friendly sizes (see defect list).

# 6. Defects Found & Fixed on Day 14

| # | Area | Defect found (before) | Fix applied (after) | Verification |
| --- | --- | --- | --- | --- |
| 1 | Tasks page (dashboard) | Table wrapper was overflow-hidden — on mobile the 7-column table was silently cut off with no way to scroll. | Wrapper changed to overflow-x-auto. | 671 px table scrolls at 320/375 px. |
| 2 | Teams page (dashboard) | Same overflow-hidden table clipping on mobile. | Wrapper changed to overflow-x-auto. | Scrolls at 320/375 px with rows. |
| 3 | Public navbar | Mobile menu button was 38×38 px (below the 44 px touch guideline). | Exact 44×44 px hit target. | Measured 44×44 px at 375 px. |
| 4 | Public site / SEO | No robots.txt — crawlers were served the SPA fallback HTML. | public/robots.txt created. | Served with 200; SEO 83→100. |
| 5 | FAQ section | Icon-only expand buttons had no accessible name or expanded state. | aria-label + aria-expanded added. | Lighthouse a11y 88→100. |
| 6 | Pricing section | Toggle was a plain button without switch semantics. | role=switch + aria-checked + aria-label. | Verified in DOM. |
| 7 | Hero section | Decorative cards used h4 headings (skipped levels). | h4 → p for decorative text. | Heading order correct. |
| 8 | Footer | Column headings used h4 (out of order after h3). | h4 → h3. | Heading order correct. |
| 9 | Colour contrast (global) | Small text at zinc-500/600/700 was ~4.0:1 or lower (worst 1.34:1) on near-black — under AA 4.5:1. | Small text raised to zinc-400. | Contrast sweep passes. |
| 10 | Avatars | White initials on light accents failed contrast. | Initials on bg-blue-600 / bg-purple-600. | Contrast passes. |
| 11 | Dashboard header | Mobile hamburger 36×36 px, no accessible name. | 44×44 px + aria-label. | Verified at 320/375/768 px. |
| 12 | Dashboard header | Notification bell 36×36 px, no accessible name. | 44×44 px + dynamic aria-label + aria-expanded. | Verified. |
| 13 | Task board cards | Edit/Delete buttons were hover-only (unreachable on touch) and 22×22 px (below the 24 px WCAG AA minimum). | Always visible on mobile (hover-reveal kept on desktop), 30×30 px, aria-labels added. | Verified visible (opacity 1) and 30×30 px at 320/375 px. |

# 7. Data Hygiene Audit

All 18 database tables were audited for rows that are written but never read by the application. The audit found the database clean — no orphaned or dead data paths — so the schema fully matches the code.

# 8. Honest Limitations (Not Yet Covered)

- OTP signup (send-otp / verify-otp) has no automated test coverage yet — the flow exists but is not regression-tested.

- Workspace / team authorization has no automated test coverage (Google sign-in role guarantees are covered by 21 dedicated tests).

- The blogs module was deliberately excluded from the scope (no blogs API and no markdown renderer were built) — an explicit, documented decision.

- The live deployment is currently behind the codebase: the live backend still returns 404 on forgot-password / register / OTP routes and the live frontend does not yet contain the Day 14 fixes (robots.txt, 44 px targets, contrast). This is a deployment-pending state, not a test failure — commit, push and redeploy are scheduled for Day 15.

- Dashboard pages were measured with seeded accounts in the isolated test database because no production login exists for QA.

# 9. Blockers

None.